Software-First Implementation Plan

How to build the first working prototype on a computer before moving any part to custom GPU hardware

Goal for the first version: build and validate the full ECG pipeline on a normal computer first — data loading, preprocessing, model training, and classification. After that, isolate the final FC/classification stage as the first candidate for hardware mapping.

Prepared for your proposal direction on in-network / edge health analytics.

# 1. Project strategy

Do not begin with the custom GPU. Begin with a software-only prototype on your laptop or desktop. The purpose of this phase is to prove that the end-to-end system works and to define a clean interface between feature extraction and final classification.

Phase 1 - Software prototype on a computer: load ECG data, preprocess it, train a simple model, and run inference.

Phase 2 - Hardware-aware restructuring: separate the last classification layer from the earlier feature-extraction layers.

Phase 3 - GPU mapping: move only the final FC/classifier stage to your designed hardware as the first minimal hardware demonstration.

# 2. What you should implement first

For the first milestone, keep the scope intentionally small. A good first task is binary ECG classification: normal vs. abnormal. Do not start with multi-sensor fusion, patient-specific adaptation, streaming, or real-time packet processing. Those are later extensions, not starting points.

## Recommended first build

| Component | What to use first | Why this is enough |
| --- | --- | --- |
| Dataset | MIT-BIH Arrhythmia Dataset or another cleaned ECG dataset | It is standard, public, and good enough for a first classifier. |
| Model | Simple 1D CNN or small MLP | You are validating the pipeline, not competing on model novelty. |
| Task | Binary classification first | It lowers debugging time and helps you get a working result faster. |
| Metric | Accuracy, precision/recall, confusion matrix | Enough to show whether the software pipeline is behaving reasonably. |

# 3. Step-by-step implementation path

## Step 1 - Set up the environment

Create a project folder and a Python virtual environment.

Install Python packages: pytorch, numpy, pandas, scipy, scikit-learn, matplotlib, jupyter, wfdb if needed for ECG records.

Create a Git repository immediately so your experiments are tracked from day one.

## Step 2 - Download and inspect the data

Get one ECG dataset and save the raw files under a data/ folder.

Open several samples and plot them so you understand the waveform shape, length, label format, and noise level.

Write down exactly what one training example will look like: one beat, one fixed-length segment, or one short time window.

## Step 3 - Build preprocessing

Normalize the signal.

Cut or pad samples so every input has the same length.

Convert labels into a simple format such as 0 = normal and 1 = abnormal for the first version.

Split data into train, validation, and test sets.

## Step 4 - Build a minimal model

Start with a very small model that can train quickly.

Keep the final fully connected layer clearly separated in code. This is important because it is the likely first hardware-mapped block later.

Avoid adding too many layers until the baseline works.

## Step 5 - Train and debug

Run training for only a few epochs first just to confirm the code path works.

Verify that loss decreases and predictions are not random.

Save the best checkpoint and log the validation accuracy.

## Step 6 - Run inference on saved samples

Load one trained model checkpoint.

Pass a single ECG sample through the model.

Print the predicted class and compare it with the ground truth.

## Step 7 - Separate the hardware boundary

Refactor the model into two conceptual blocks: feature extractor and classifier.

Define the tensor shape that goes from the feature extractor into the final FC/classifier layer.

Document this interface, because this is the contract your later GPU implementation will use.

# 4. Suggested folder structure

project/ data/ notebooks/ src/ data_loader.py preprocess.py model.py train.py inference.py evaluate.py checkpoints/ results/ README.md

In model.py, keep the feature extractor and classifier as separate modules even if they are both executed in software for now.

# 5. What each file should do

| File | Responsibility |
| --- | --- |
| data_loader.py | Reads raw ECG files and returns tensors with labels. |
| preprocess.py | Normalization, segmentation, padding, label conversion, and train/val/test split. |
| model.py | Defines a small feature extractor and a separate FC/classifier layer. |
| train.py | Runs the training loop, computes loss, and saves checkpoints. |
| inference.py | Loads the trained model and predicts the class for one sample or a batch. |
| evaluate.py | Computes accuracy, confusion matrix, and other summary metrics. |
| README.md | Explains how to run the project end-to-end so the rest of the team can reproduce it. |

# 6. Minimal model structure to target

You do not need the best model first. You need a model that is simple, debuggable, and easy to separate into a software block and a later hardware block.

class ECGNet(nn.Module): def __init__(self): super().__init__() self.feature_extractor = ... self.classifier = nn.Linear(feature_dim, num_classes) def forward(self, x): features = self.feature_extractor(x) logits = self.classifier(features) return logits

The key idea is that features can remain in software at first, while classifier can later be replaced by a hardware call or emulation wrapper.

# 7. What counts as a successful first milestone

You can load the ECG dataset without errors.

You can train the model end-to-end on a computer.

Loss decreases during training.

The model predicts better than random guessing on held-out data.

You can point to the exact boundary between feature extraction and final classification.

Another teammate can run your code by following the README.

# 8. Common mistakes to avoid

| Mistake | Better choice |
| --- | --- |
| Trying to design the GPU implementation first | Get the software baseline working first, then decide what to map. |
| Starting with multi-sensor fusion | Begin with ECG only and add complexity later. |
| Chasing very high accuracy immediately | Use the first version to validate the pipeline and interfaces. |
| Making the model too large too early | Use a small model that trains and debugs quickly. |
| Not documenting preprocessing choices | Write down every assumption so the team can reproduce your results. |

# 9. One-week action plan

| Day | Focus | Output | Done when... |
| --- | --- | --- | --- |
| Day 1 | Environment + dataset | Project repo, packages installed, data downloaded | You can open and plot raw ECG samples. |
| Day 2 | Preprocessing | Clean input tensors and labels | You can create a valid training batch. |
| Day 3 | Baseline model | model.py complete | A forward pass works without errors. |
| Day 4 | Training loop | train.py complete | Loss decreases over several epochs. |
| Day 5 | Inference + evaluation | Predictions and basic metrics | You can test on unseen samples. |
| Day 6 | Refactor hardware boundary | Feature/classifier split documented | You know exactly what could be moved to hardware. |
| Day 7 | Cleanup + report | README and summary slides/notes | A teammate can reproduce the result. |

# 10. Final note for the proposal direction

Your computer implementation is not separate from the final project. It is the first proof-of-concept. Once the software system works, you can argue that the project has a realistic migration path: software prototype first, then minimal classifier mapping onto the custom GPU, then broader acceleration if time allows.